System Testing Report

Smart Campus Event & Attendance Management System

Repository: github.com/saikiran-yerra/Smart-Campus-Event-Attendance-management-systems

Date: August 11, 2026

Sai Kiran Yerramaneni

Contents

Part I - Development & Test Environment

1. Purpose

2. Development Software

3. Test Software & Environment

4. Application Setup Instructions

5. Test Environment Setup Instructions

Part II - System Test Plan & Report

6. Introduction to Testing

7. Test Methodology & Case Selection Rationale

8. Summary of Results

9. Detailed Test Procedures (Sections A-K, 64 test cases)

10. Defect & Findings Summary

11. Conclusion & Recommendations

Part I - Development & Test Environment

# 1. Purpose

This part of the report records exactly what software (with version numbers) was used to develop the Smart Campus Event & Attendance Management System, what software was used to test it, and the step-by-step setup instructions for both the application and the test environment. It exists so a maintenance team with no prior exposure to this project can reconstruct a working development and test environment from this document alone.

# 2. Development Software

The following software stack is declared by the project itself (README.md and the two requirements.txt files committed to the repository). These are the versions the application was written against.

## 2.1 Backend

| Component | Declared Version | Source |
| --- | --- | --- |
| Python | 3.x (no minimum pinned) | README "Technologies Used" |
| Flask | 3.0.0 | backend/requirements.txt |
| Werkzeug | 3.0.0 | backend/requirements.txt |
| mysql-connector-python | 9.0.0 | backend/requirements.txt |
| requests | 2.32.0 | backend/requirements.txt |
| numpy | >=2.1.0 | backend/requirements.txt |
| pandas | >=2.2.3 | backend/requirements.txt |
| Flask-Cors | not pinned (missing from requirements.txt, but imported in backend/app.py) | backend/app.py source |

## 2.2 AI Recommendation Module

| Component | Declared Version | Source |
| --- | --- | --- |
| pandas | >=2.3.2 | ai_recommendation/requirements.txt |
| numpy | >=2.1.0 | ai_recommendation/requirements.txt |
| scikit-learn | >=1.6.0 | ai_recommendation/requirements.txt |
| joblib | >=1.4.2 | ai_recommendation/requirements.txt |
| pickle-mixin | 1.0.2 | ai_recommendation/requirements.txt (unused - code uses the Python standard-library pickle module directly) |

## 2.3 Database

| Component | Declared Version | Source |
| --- | --- | --- |
| MySQL | not version-pinned; schema uses standard MySQL 8.x syntax (ENUM, AUTO_INCREMENT) | database/*.sql |

## 2.4 Frontend

| Component | Version / Notes | Source |
| --- | --- | --- |
| HTML5 / CSS3 | No build tooling, no framework, no package.json | frontend/ |
| JavaScript | Vanilla ES2017+ (async/await), browser-native fetch API | frontend/app.js |

## 2.5 Version Control

| Component | Version / Notes | Source |
| --- | --- | --- |
| Git / GitHub | Repository hosted at github.com/saikiran-yerra/Smart-Campus-Event-Attendance-management-systems | README "Version Control" |

# 3. Test Software & Environment

All system tests recorded in Part II of this report were executed in the environment described below.

## 3.1 Host Operating System

| Component | Version |
| --- | --- |
| OS | windows |

## 3.2 Language Runtime & Package Tooling

| Component | Version Used for Testing |
| --- | --- |
| Python | 3.10.12 |
| pip | 25.3 |
| Node.js | 22.22.3 (used only for generating this documentation, not required by the application) |
| Git | 2.34.1 |

## 3.3 Python Packages Actually Installed for Testing

Installed with pip install --break-system-packages, without forcing the exact pins in requirements.txt (which resolved to newer compatible releases). Actual resolved versions:

| Package | Version Installed | Version Pinned in requirements.txt |
| --- | --- | --- |
| Flask | 3.1.3 | 3.0.0 |
| flask-cors | 6.0.5 | not pinned / not listed |
| Werkzeug | 3.1.8 | 3.0.0 |
| mysql-connector-python | 26.7.0 | 9.0.0 |
| requests | 2.34.2 | 2.32.0 |
| numpy | 2.2.6 | >=2.1.0 |
| pandas | 2.3.3 | >=2.2.3 / >=2.3.2 |
| scikit-learn | 1.7.2 | >=1.6.0 |
| joblib | 1.5.3 | >=1.4.2 |

## 3.4 Test Execution Tools

| Tool | Version / Notes | Purpose |
| --- | --- | --- |
| Python unittest | Standard library (bundled with Python 3.10.12) | Ran the project's existing automated regression suite (test/) |
| Flask test_client() | Bundled with Flask 3.1.3 | Exercised every HTTP route as a real client would, without needing a separately running server process |
| Python http.server | Standard library (bundled with Python 3.10.12) | Served frontend/ as static files to verify page reachability |
| Python ast module | Standard library (bundled with Python 3.10.12) | Validated syntactic integrity of all 36 .py files in the repository (Section J, Part II) |
| curl 7.81.0 | Ubuntu 22.04 default package | Ad hoc HTTP verification during exploratory testing |

# 4. Application Setup Instructions

Steps to get the application itself running from a clean clone. These follow the README's intent but correct two gaps found during testing (missing flask-cors, and schema.sql not creating tables - see Findings F-01/F-04 in Section 10).

## 4.1 Prerequisites

- Git

- Python 3.10 or later

- pip

- MySQL Server 8.x, running and reachable (required for full functionality; the app will start without it, but any endpoint touching backend/database.py will fail)

## 4.2 Clone and set up a virtual environment

git clone https://github.com/saikiran-yerra/Smart-Campus-Event-Attendance-management-systems.git
cd Smart-Campus-Event-Attendance-management-systems
python -m venv venv
# Windows: venv\Scripts\activate
# Linux/macOS: source venv/bin/activate

## 4.3 Install dependencies

pip install -r backend/requirements.txt
pip install flask-cors            # required by backend/app.py but missing from requirements.txt
pip install -r ai_recommendation/requirements.txt

## 4.4 Set up the database

schema.sql alone does not create any tables (see Part II, TC-DB-01). Run all five SQL files in this order:

mysql -u root -p -e "CREATE DATABASE smart_campus;"
mysql -u root -p smart_campus < database/users.sql
mysql -u root -p smart_campus < database/events.sql
mysql -u root -p smart_campus < database/attendance.sql
mysql -u root -p smart_campus < database/notifications.sql
# Optional sample data - note: seeded email values contain markdown-link
# artifacts (see Part II, TC-DB-02) and should be corrected before use:
mysql -u root -p smart_campus < database/sample_data.sql

Set matching credentials in backend/database.py (get_connection()). The repository currently hardcodes host=localhost, user=root, password="Sai12345", database=smart_campus - update the password to match your local MySQL installation. backend/config.py defines an unrelated, unused Config class with a different hardcoded password; it is not read by database.py (Finding F-05).

## 4.5 Train the AI recommendation model (required once)

recommendation_engine.py loads model.pkl at import time and raises an unhandled error if it is missing (Part II, TC-AI-07). Generate it before first use:

cd ai_recommendation
python train_model.py
cd ..

## 4.6 Run the backend server

python backend/app.py
# Serves at http://127.0.0.1:5000

## 4.7 Serve the frontend

The frontend is static HTML/CSS/JS with no build step. frontend/app.js hardcodes the backend URL as http://127.0.0.1:5000, so the backend must be running on that exact host/port for the login page to function.

cd frontend
python -m http.server 8000
# Open http://127.0.0.1:8000/index.html in a browser

# 5. Test Environment Setup Instructions

Steps to reproduce the exact environment used to execute the 64 test cases in Part II.

## 5.1 Steps that mirror application setup

Complete Sections 4.1 through 4.5 above first (dependencies installed, database provisioned, model trained). The test procedures below assume that baseline.

## 5.2 Provisioning MySQL for the database-dependent test

To close the one test-environment gap in this pass (TC-REG-05 / test_database.py, which requires a live MySQL server), install and start MySQL 8.x locally or via Docker, then complete Section 4.4:

# Example using Docker:
docker run --name smartcampus-mysql -e MYSQL_ROOT_PASSWORD=Sai12345 -p 3306:3306 -d mysql:8.0

Ensure the password matches backend/database.py exactly ("Sai12345" as currently hardcoded), or update database.py to read from an environment variable instead (recommended - see Section 11).

## 5.3 Running the API-layer tests (Sections A-E, K)

These were executed in-process against Flask's built-in test client, which does not require a separately running server:

python3 -c "
from backend.app import app
c = app.test_client()
print(c.get('/').status_code, c.get('/').json)
# ... repeat for each endpoint/payload documented in Section 9
"

## 5.4 Running the AI recommendation tests (Section F)

cd ai_recommendation
python train_model.py
python3 -c "
from recommendation_engine import recommend_events
print(recommend_events({'technical_interest':9,'sports_interest':2,'cultural_interest':1}))
"

## 5.5 Running the frontend reachability tests (Section G)

cd frontend
python -m http.server 8123 &
curl -o /dev/null -s -w "%{http_code}\n" http://127.0.0.1:8123/index.html
# repeat for login.html, register.html, events.html, attendance.html, dashboard.html, style.css, app.js

## 5.6 Running the build/static integrity tests (Section J)

python3 -c "import ast; ast.parse(open('api/auth_api.py').read())"
# repeat for every .py file under api/, config/, ai_recommendation/, backend/, backend/routes/, test/

## 5.7 Running the automated regression suite (Section I)

python -m unittest discover -s test -p "test_*.py" -v

Part II - System Test Plan & Report

# 6. Introduction to Testing

This part is the system-level test plan and test report for the Smart Campus Event & Attendance Management System. Testing was performed at the system (black-box) level: every test case exercises the application through an external interface exactly as a real client would use it - an HTTP request to a running Flask instance, a static file request against the served frontend, execution of the AI training/inference scripts, or, where an interface does not exist to exercise a behavior (for example, database setup scripts and cross-module wiring), direct inspection of the deployed artifact itself. No test in this document depends on internal implementation details beyond what is necessary to interpret a result.

Test execution was not automated into a CI pipeline for this pass (system-level testing does not require automation), but each test procedure below is reproducible: the exact commands, request payloads, and inspection steps are recorded so any team member can re-run any test case and obtain the same result, using the environment described in Part I. All 64 test cases were actually executed against a live checkout of the repository; no result in this report is a projection or an assumption.

# 7. Test Methodology & Case Selection Rationale

Test cases were selected using four complementary strategies, chosen together specifically because the project's own README makes explicit, falsifiable feature claims that a code-only review would not verify:

- Specification-driven coverage. Every bullet point under the README's "Features" section (User Management, Event Management, Attendance Management, Notification System, Analytics Dashboard, AI Recommendation Engine) was converted into at least one test case. Where a claimed feature turned out to have no corresponding endpoint or logic, a test case was still written and executed so the gap is documented as a result (FAIL) rather than silently omitted. This is the single most important methodological choice in this report: it evaluates the system against its specification, not against whatever the code happens to already do.

- Interface-driven coverage. Every HTTP route actually registered in backend/app.py's URL map was given at least one positive (happy-path) test case, confirming the implemented surface works as coded.

- Negative / boundary testing. For every user-input-accepting endpoint, at least one malformed-input case (missing required JSON keys, empty payloads) was added. This is standard system-test practice - a system is only as reliable as its handling of the inputs it wasn't explicitly designed for - and it surfaced multiple unhandled-exception defects (F-08) that happy-path testing alone would have missed.

- Integration / cross-cutting checks. Because this system spans a static frontend, a Flask backend, SQL setup scripts, and a separately-invoked ML pipeline, several test cases specifically check the seams between these layers (e.g., does the login button's JavaScript actually call the login endpoint; does the schema.sql file the README tells you to run actually create the tables the code needs). Layer-isolated testing would have missed every one of the integration defects this report found (F-02, F-03, F-04).

Coverage adequacy: all 6 README-advertised feature areas have at least one test case; all 9 HTTP routes registered on the live Flask app are exercised by at least one positive case, and the 5 that accept a JSON body also have a negative case; all 36 Python modules in the repository (not only the ones imported by the currently running app) were validated for basic syntactic integrity, because a maintenance team inheriting this project needs to know the true state of every folder the project structure diagram advertises, not only the modules that happen to be wired up today; and the SQL setup path described in the README was walked exactly as documented. Given the size of this codebase (roughly 60 source files), this test plan is judged to provide adequate coverage: every advertised capability and every implemented interface has documented, reproducible evidence of its actual behavior.

Out of scope for this pass: load/performance testing, browser cross-compatibility testing, and full multi-user concurrency testing were not performed, as the current implementation stores events and attendance in process-local Python lists rather than the database, making these tests premature until persistence is fixed (see Finding F-02).

# 8. Summary of Results

64 test cases were executed across 11 categories: 30 passed and 34 failed. A "FAIL" result in this report does not always mean the system crashed - it is used consistently for any case where the actual result did not match the expected result, which includes README-advertised features that simply do not exist yet. Section 10 groups the failures into 9 prioritized findings.

| Test Category | Total | Passed | Failed |
| --- | --- | --- | --- |
| A. System Availability | 1 | 1 | 0 |
| B. User Authentication & Registration | 5 | 3 | 2 |
| C. Event Management | 4 | 2 | 2 |
| D. Attendance Management | 3 | 1 | 2 |
| E. Notification System | 3 | 1 | 2 |
| F. AI Recommendation Engine | 7 | 5 | 2 |
| G. Frontend Client Application | 6 | 2 | 4 |
| H. Database Schema & Data Integrity | 3 | 0 | 3 |
| I. Automated Regression Suite (test/) | 9 | 8 | 1 |
| J. Build & Static Integrity | 19 | 5 | 14 |
| K. Security & Cross-Cutting Concerns | 4 | 2 | 2 |
| TOTAL | 64 | 30 | 34 |

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-AUTH-01 | Register a new student with a complete payload: 1. Send POST /register with a JSON body containing name, email, password, and role. 2. Inspect the HTTP status code and response body. Note: The plaintext password is echoed back in the API response and is never hashed. See Finding F-06. | {"name":"Test Student","email":"teststudent@gmail.com","password":"pass123","role":"student"} | HTTP 200; response echoes the submitted user object with a success message. | HTTP 200. Body: {'message': 'User registered successfully', 'user': {'email': 'teststudent@gmail.com', 'name': 'Test Student', 'password': 'pass123', 'role': 'student'}} | PASS |
| TC-AUTH-02 | Register with an empty payload (negative / robustness test): 1. Send POST /register with body {} (no fields). 2. Inspect the response for validation behavior. Note: Defect: no server-side input validation on required fields. | {} | HTTP 400 Bad Request rejecting the incomplete submission, or an equivalent validation error. | HTTP 200. Body: {'message': 'User registered successfully', 'user': {}}. The endpoint accepts and "registers" a completely empty user with no field validation. | FAIL |
| TC-AUTH-03 | Login with valid (hardcoded) administrator credentials: 1. Send POST /login with the documented admin email/password. 2. Inspect status code and message. Note: Credential is a single literal string compared in auth.py, not looked up against the users table. See Finding F-06. | {"email":"admin@gmail.com","password":"admin"} | HTTP 200, message "Login successful". | HTTP 200. Body: {'message': 'Login successful'} | PASS |
| TC-AUTH-04 | Login with invalid credentials: 1. Send POST /login with a non-existent email and wrong password. 2. Inspect status code and message. | {"email":"nouser@gmail.com","password":"wrong"} | HTTP 401, message "Invalid credentials". | HTTP 401. Body: {'message': 'Invalid credentials'} | PASS |
| TC-AUTH-05 |  | Login with a missing 'password' key (negative / robustness test): 1. Send POST /login with only an email field, omitting password entirely. 2. Inspect status code and server logs. Note: Defect: unhandled exception on malformed input; no request validation before dictionary access. | {"email":"admin@gmail.com"} | Graceful HTTP 400/422 response indicating the missing field. | HTTP 500 Internal Server Error. Server log shows an unhandled KeyError: 'password' raised at backend/routes/auth.py line 29. | FAIL |

# 9. Detailed Test Procedures

Each table below corresponds to one functional area. Columns record the test ID, a description of the test with numbered steps performed, the test data (input) used, the expected result per the README specification or reasonable system behavior, the actual result captured during execution, and the pass/fail status.

## A. System Availability

Verifies the application process starts and the base route responds, establishing that the system is reachable before functional testing begins.

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-SYS-01 | Root endpoint responds: 1. Start the Flask backend (python backend/app.py, or flask --app backend.app run). 2. Send an HTTP GET request to http://127.0.0.1:5000/. | None | HTTP 200 with JSON body {"message": "Smart Campus Event & Attendance Management System"} | HTTP 200. Body: {'message': 'Smart Campus Event & Attendance Management System'} | PASS |

## B. User Authentication & Registration

Covers the README-advertised "User registration", "User login", and "Role-based access control" features via /register and /login.

## C. Event Management

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-EVT-01 | Create a new event: 1. Send POST /events with event_name, event_date, and location. 2. Inspect status code and echoed event object. | {"event_name":"Tech Fest","event_date":"2026-08-10","location":"Auditorium"} | HTTP 200; created event is echoed back with a confirmation message. | HTTP 200. Body: {'event': {'event_date': '2026-08-10', 'event_name': 'Tech Fest', 'location': 'Auditorium'}, 'message': 'Event created successfully'} | PASS |
| TC-EVT-02 | Retrieve the list of events: 1. Perform TC-EVT-01 first so at least one event exists. 2. Send GET /events. 3. Inspect the returned array. Note: Events are stored as a bare in-memory Python list with no ID field, which blocks any real update/delete-by-ID workflow. See Finding F-02. | None | HTTP 200; JSON array containing the previously created event, including a unique identifier for later reference. | HTTP 200. Body: [{'event_date': '2026-08-10', 'event_name': 'Tech Fest', 'location': 'Auditorium'}]. No event_id or any identifier field is assigned or returned. | PASS |
| TC-EVT-03 | Update an existing event (README feature: "Update events"): 1. Send PUT /events/1 with an updated event_name. 2. Inspect status code. Note: Defect: README-advertised feature is not implemented in the active codebase. | {"event_name":"Updated Fest"} | HTTP 200; updated event returned. | HTTP 404 Not Found. No update route is registered in backend/routes/events.py. | FAIL |
| TC-EVT-04 | Delete an existing event (README feature: "Delete events"): 1. Send DELETE /events/1. 2. Inspect status code. Note: Defect: README-advertised feature is not implemented in the active codebase. | None | HTTP 200; deletion confirmation. | HTTP 404 Not Found. A delete route exists only in api/events_api.py, which is unused by the running application and is itself syntactically invalid (see Section J). | FAIL |

## D. Attendance Management

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-ATT-01 | Mark a student's attendance: 1. Send POST /attendance with student_id, event_id, and status. 2. Inspect status code and echoed record. | {"student_id":1,"event_id":1,"status":"Present"} | HTTP 200; submitted attendance record echoed back. | HTTP 200. Body: {'attendance': {'event_id': 1, 'status': 'Present', 'student_id': 1}, 'message': 'Attendance recorded successfully'} | PASS |
| TC-ATT-02 | Retrieve the attendance report: 1. Perform TC-ATT-01 first. 2. Send GET /attendance. 3. Compare the returned data against what was just submitted. Note: Defect: POST and GET on /attendance are disconnected; no real persistence. | None | HTTP 200; report reflects the record submitted in TC-ATT-01. | HTTP 200. Body is a hardcoded two-row sample list ([{student_id:1, event_id:1, status:'Present'}, {student_id:2, event_id:1, status:'Absent'}]) regardless of what was POSTed. The GET handler does not read from the same store the POST handler writes to. | FAIL |
| TC-ATT-03 | QR code attendance verification (README feature): 1. Send POST /attendance/qr with a QR payload. 2. Inspect status code. Note: Defect: README-advertised feature does not exist in any form. | {"qr_code":"EVENT1-STUDENT1"} | HTTP 200; attendance verified/recorded via QR code. | HTTP 404 Not Found. No QR-related route, QR generation, or QR scanning logic exists anywhere in the repository. | FAIL |

## E. Notification System

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-NTF-01 | Send a notification: 1. Send POST /notify with a recipient email. 2. Inspect status code and message. Note: Confirmation is cosmetic only — see TC-NTF-03. | {"email":"student@gmail.com"} | HTTP 200; confirmation message with recipient echoed. | HTTP 200. Body: {'message': 'Notification sent', 'recipient': 'student@gmail.com'} | PASS |
| TC-NTF-02 | Send a notification with a missing 'email' key (negative test): 1. Send POST /notify with body {}. 2. Inspect status code and server logs. Note: Defect: unhandled exception on malformed input. | {} | Graceful HTTP 400/422 response. | HTTP 500 Internal Server Error. Unhandled KeyError: 'email' raised at backend/routes/notifications.py line 17. | FAIL |
| TC-NTF-03 | Verify /notify actually dispatches an email or SMS: 1. Inspect the source of backend/routes/notifications.py. 2. Cross-reference against backend/email_service.py's send_email() function. 3. Confirm whether send_email() (or any SMS integration) is imported or invoked. Note: Defect: advertised notification delivery does not occur; the feature is a UI-only stub. | Static code inspection | /notify should call send_email() (or an SMS equivalent) to actually dispatch the notification described in the response. | notifications.py never imports or calls send_email(). It only returns a canned JSON response. send_email() exists but is completely dead code — it is not called from anywhere in the codebase. No SMS integration exists anywhere in the repository. | FAIL |

## F. AI Recommendation Engine

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-AI-01 | Train the recommendation model from dataset.csv: 1. From the ai_recommendation/ directory, run: python train_model.py 2. Confirm model.pkl is created and no errors are raised. | ai_recommendation/dataset.csv (10 rows) | "Model trained successfully" printed; model.pkl written to disk; exit code 0. | Matches expected exactly. model.pkl created (2,828 bytes). | PASS |
| TC-AI-02 | Predict for a technical-leaning student profile: 1. Call recommend_events() with a technical-dominant interest profile. 2. Confirm a non-null label is returned without an exception. | {"technical_interest":9,"sports_interest":2,"cultural_interest":1} | Returns a single recommended_event label from the trained class set without raising an exception. | Returned "Innovation Expo". | PASS |
| TC-AI-03 | Predict for a sports-leaning student profile: 1. Call recommend_events() with a sports-dominant interest profile. | {"technical_interest":0,"sports_interest":9,"cultural_interest":1} | Returns a single recommended_event label without raising an exception. | Returned "Campus Celebration". | PASS |
| TC-AI-04 | Predict for a cultural-leaning student profile: 1. Call recommend_events() with a cultural-dominant interest profile. | {"technical_interest":1,"sports_interest":1,"cultural_interest":9} | Returns a single recommended_event label without raising an exception. | Returned "Innovation Expo". | PASS |
| TC-AI-05 | Predict for a balanced/neutral student profile: 1. Call recommend_events() with equal interest scores across all three categories. | {"technical_interest":5,"sports_interest":5,"cultural_interest":5} | Returns a single recommended_event label without raising an exception. | Returned "Innovation Expo". | PASS |
| TC-AI-06 | Training-data scale vs. inference-time input scale (data contract check): 1. Inspect ai_recommendation/dataset.csv feature ranges. 2. Compare against the interest score ranges used by recommend_events() callers (test_recommendation.py, typical usage) in TC-AI-02 through TC-AI-05. Note: Defect: undocumented data/input-scale mismatch between training and inference. Cross-referenced in Finding F-07. | Static/data inspection | The scale of values used at inference time should fall within the scale represented in the training data, or documentation should define the expected input range. | dataset.csv contains only binary 0/1 values for all three features across its 10 rows. recommend_events() is invoked (by the project's own unit test and by TC-AI-02 through TC-AI-05 above) with 0-10 scale interest scores. The DecisionTreeClassifier is therefore extrapolating far outside its training distribution for every mid-to-high score, so predictions such as those above are not meaningfully validated by the training data. | FAIL |
| TC-AI-07 | Use the recommendation engine before model.pkl exists (fresh-clone simulation): 1. On a freshly cloned repository, before running train_model.py, run: python -m unittest test/test_recommendation.py 2. Observe the failure mode. Note: Defect: missing setup dependency with no graceful handling; README never instructs the user to run train_model.py before using or testing the recommendation engine. | Fresh clone, no model.pkl present | A clear setup error directing the user to train the model first, or the model auto-trains on first use. | FileNotFoundError: [Errno 2] No such file or directory: '.../ai_recommendation/model.pkl', raised at import time. Because test_recommendation.py imports the module at collection time, this single missing file also breaks the entire `python -m unittest discover -s test` run with an ImportError. | FAIL |

## G. Frontend Client Application

.

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-FE-01 | Static page reachability (index, login, register, events, attendance, dashboard, CSS, JS): 1. Serve the frontend/ directory (python -m http.server 8123). 2. Request each of: index.html, login.html, register.html, events.html, attendance.html, dashboard.html, style.css, app.js. | 8 static files | HTTP 200 for all 8 files. | All 8 files returned HTTP 200: index.html, login.html, register.html, events.html, attendance.html, dashboard.html, style.css, app.js. | PASS |
| TC-FE-02 | Login page is wired to the backend: 1. Inspect frontend/app.js login() function. 2. Confirm it issues a network request to the Flask /login endpoint with the form's email/password. | Static code inspection | login() sends a fetch() POST to the backend /login endpoint and handles the response. | Correctly implemented: fetch("http://127.0.0.1:5000/login", {method: 'POST', ...}) with proper headers/body; redirects to dashboard.html on HTTP 200, alerts the error message otherwise. | PASS |
| TC-FE-03 | Register page is wired to the backend: 1. Inspect frontend/app.js register() function. 2. Confirm it issues a network request to /register. Note: Defect: registration is non-functional from the UI despite the backend endpoint itself working (TC-AUTH-01). | Static code inspection | register() sends a fetch() POST to the backend /register endpoint. | register() contains only: alert("Registration successful"). No fetch call exists. Submitting the registration form never contacts the backend; no data is transmitted or stored anywhere. | FAIL |
| TC-FE-04 | Events page is wired to the backend: 1. Inspect frontend/app.js createEvent() function. 2. Confirm it issues a network request to /events. Note: Defect: event creation is non-functional from the UI despite the backend endpoint itself working (TC-EVT-01). | Static code inspection | createEvent() sends a fetch() POST to the backend /events endpoint. | createEvent() contains only: alert("Event created"). No fetch call exists. Events submitted through events.html never reach the backend or appear in the /events list. | FAIL |
| TC-FE-05 | Attendance page is wired to the backend: 1. Inspect frontend/app.js markAttendance() function. 2. Confirm it issues a network request to /attendance. Note: Defect: attendance marking is non-functional from the UI despite the backend endpoint itself working (TC-ATT-01). | Static code inspection | markAttendance() sends a fetch() POST to the backend /attendance endpoint. | markAttendance() contains only: alert("Attendance marked"). No fetch call exists. | FAIL |
| TC-FE-06 | Dashboard displays live analytics: 1. Inspect dashboard.html and app.js for any analytics fetch call. 2. Cross-reference against TC-ANL-01 (backend analytics endpoint). Note: Defect: README-advertised Analytics Dashboard feature does not exist beyond a static page shell. | Static code inspection | Dashboard requests real totals/participation/attendance statistics from a backend endpoint and renders them. | No backend /analytics endpoint exists (see TC-ANL-01), and neither dashboard.html nor app.js contain any fetch call for analytics data. The dashboard is static markup with no dynamic data. | FAIL |

## H. Database Schema & Data Integrity

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-DB-01 | schema.sql provisions the complete database schema: 1. Read database/schema.sql. 2. Cross-reference against the README instruction: mysql -u root -p smart_campus < database/schema.sql 3. Confirm all four application tables (users, events, attendance, notifications) would exist after running only this file. Note: Defect: following the README's documented setup steps literally produces an empty database with no tables. | database/schema.sql | Running schema.sql creates the database and every required table. | schema.sql contains only "CREATE DATABASE smart_campus; USE smart_campus;" — zero CREATE TABLE statements. The real table definitions live in four separate files (users.sql, events.sql, attendance.sql, notifications.sql) that the README never instructs the reader to import. | FAIL |
| TC-DB-02 | sample_data.sql contains valid, clean seed data: 1. Read database/sample_data.sql. 2. Verify each literal value is well-formed for its column type. Note: Defect: seed data is unusable as-is; a fresh install with this seed data would have no valid login emails. | database/sample_data.sql | All seeded values are clean, valid data (e.g., plain email addresses in the email column). | All three seeded user emails contain literal markdown link syntax instead of plain addresses, e.g. '[admin@gmail.com](mailto:admin@gmail.com)' instead of 'admin@gmail.com'. The statements are syntactically valid SQL, but the stored data itself is corrupted. | FAIL |
| TC-DB-03 | Database credentials are centrally and consistently configured: 1. Compare the Config class in backend/config.py against get_connection() in backend/database.py. 2. Confirm a single, consistent source of truth is used. Note: Defect: dead configuration class; real credentials are hardcoded and committed to source control. See Finding F-05. | Static code inspection | One consistent, ideally environment-variable-driven, source of DB credentials used throughout the backend. | Two different hardcoded passwords exist: config.py's Config.MYSQL_PASSWORD is "password"; database.py's get_connection() hardcodes "Sai12345" directly and does not import or reference the Config class at all. Editing config.py has no effect on the actual connection. | FAIL |

## I. Automated Regression Suite (test/)

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-REG-01 | test_attendance.TestAttendance.test_get_attendance: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-02 | test_attendance.TestAttendance.test_mark_attendance: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-03 | test_auth.TestAuthentication.test_login_failure: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-04 | test_auth.TestAuthentication.test_login_success: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-05 | test_database.TestDatabase.test_connection: 1. Run the automated suite. Note: Not a code defect in this test itself; it is a live dependency on an unprovisioned MySQL instance. Would need re-verification against a real database, per the Setup Instructions document. | N/A | PASS | ERROR — mysql.connector.errors.InterfaceError: 2003: Can't connect to MySQL server on 'localhost:3306' (Errno 111: Connection refused). No live MySQL server was available in the test environment. | FAIL (environment-blocked) |
| TC-REG-06 | test_events.TestEvents.test_create_event: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-07 | test_events.TestEvents.test_get_events: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-08 | test_notifications.TestNotifications.test_send_notification: 1. Run the automated suite. | N/A | PASS | PASS | PASS |
| TC-REG-09 | test_recommendation.TestRecommendation.test_recommendation: 1. Run the automated suite (model.pkl already generated). Note: Fails instead with ImportError/FileNotFoundError on a fresh clone before train_model.py is run — see TC-AI-07. | N/A | PASS | PASS | PASS |

## J. Build & Static Integrity

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-BLD-01 | api/routes.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — file body contains a literal ``` markdown code-fence instead of valid Python. | FAIL |
| TC-BLD-02 | api/auth_api.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — Blueprint("auth_api", **name**) uses **name** instead of __name__, plus stray ``` fences. | FAIL |
| TC-BLD-03 | api/events_api.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — same pattern, plus a malformed route string "/api/events/[int:event_id](int:event_id)" instead of "/api/events/<int:event_id>". | FAIL |
| TC-BLD-04 | api/attendance_api.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — same ``` fence / **name** corruption. | FAIL |
| TC-BLD-05 | api/notification_api.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — same corruption pattern. | FAIL |
| TC-BLD-06 | api/recommendation_api.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — same corruption pattern, including a malformed route path. | FAIL |
| TC-BLD-07 | config/app_settings.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — stray ``` fence. | FAIL |
| TC-BLD-08 | config/config.py: 1. ast.parse(file) | N/A | Parses with no error | IndentationError — class body is a ``` fence instead of indented statements. | FAIL |
| TC-BLD-09 | config/development.py: 1. ast.parse(file) | N/A | Parses with no error | IndentationError — same pattern. | FAIL |
| TC-BLD-10 | config/production.py: 1. ast.parse(file) | N/A | Parses with no error | IndentationError — same pattern. | FAIL |
| TC-BLD-11 | config/email_config.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — stray ``` fence. | FAIL |
| TC-BLD-12 | config/logging_config.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — stray ``` fence. | FAIL |
| TC-BLD-13 | config/database_config.py: 1. ast.parse(file) | N/A | Parses with no error | Parses cleanly. Only valid file in config/. | PASS |
| TC-BLD-14 | ai_recommendation/preprocess.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — stray ``` fence. | FAIL |
| TC-BLD-15 | ai_recommendation/utils.py: 1. ast.parse(file) | N/A | Parses with no error | SyntaxError — stray ``` fence. | FAIL |
| TC-BLD-16 | ai_recommendation/recommendation_engine.py, train_model.py: 1. ast.parse(file) | N/A | Parses with no error | Both parse cleanly and both were successfully executed (TC-AI-01 through TC-AI-05). | PASS |
| TC-BLD-17 | backend/*.py (8 files: app, __init__, attendance, config, database, email_service, event, user): 1. ast.parse(file) | N/A | Parses with no error | All 8 files parse cleanly. | PASS |
| TC-BLD-18 | backend/routes/*.py (5 files: __init__, attendance, auth, events, notifications): 1. ast.parse(file) | N/A | Parses with no error | All 5 files parse cleanly. | PASS |
| TC-BLD-19 | test/*.py (6 files): 1. ast.parse(file) | N/A | Parses with no error | All 6 files parse cleanly. | PASS |

## K. Security & Cross-Cutting Concerns

| Test ID | Description & Test Steps | Test Data | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-SEC-01 | CORS header present on API responses: 1. Send GET / and inspect response headers. | None | Access-Control-Allow-Origin header present (flask-cors is imported in app.py). | Header present with value "*". | PASS |
| TC-SEC-02 | Undefined route returns a clean 404: 1. Send GET /does-not-exist. | None | HTTP 404 with no Python stack trace leaked in the response body. | HTTP 404; no traceback present in the response body (debug mode off in production run). | PASS |
| TC-SEC-03 | No secrets are hardcoded in committed source: 1. Search app.py, config.py, database.py, and routes/auth.py for literal credential strings. Note: Defect: multiple hardcoded secrets in source control. See Finding F-05. | Static code inspection / secret scan | No plaintext passwords or secret keys committed to version control. | Flask SECRET_KEY is hardcoded as "smartcampus123" in app.py and again, differently, as "smartcampus" in config.py. The MySQL root password "Sai12345" is hardcoded in database.py. The admin login password "admin" is hardcoded in auth.py. All are committed directly to the repository. | FAIL |
| TC-SEC-04 | Passwords are hashed, never handled in plaintext: 1. Review /register and /login handlers for hashing logic. 2. Review the users table definition. Note: Defect: no password hashing exists anywhere in the application. See Finding F-06. | Static code inspection | Passwords are hashed before storage/comparison; plaintext is never echoed or logged. | /register echoes the submitted plaintext password directly back in the JSON response (TC-AUTH-01). /login compares plaintext strings with ==. database/users.sql defines password VARCHAR(255) with no hashing anywhere in the codebase. | FAIL |

# 10. Defect & Findings Summary

The failed test cases above are consolidated here into 9 findings, ranked by severity, to give a prioritized remediation list rather than a flat list of 34 individual failures.

| ID | Severity | Area | Description |
| --- | --- | --- | --- |
| F-01 | High | Build / api/, config/ | Six files in api/ and six files in config/ (12 total) contain literal markdown artifacts (``` fences, **name** instead of __name__, malformed route syntax) and fail to parse as Python at all. They are currently dead code because backend/app.py does not import them, but they represent an entire duplicate API layer that is completely non-functional. |
| F-02 | High | Attendance & Events APIs | GET /attendance always returns a hardcoded sample list regardless of what was POSTed; events have no ID field, blocking update/delete. Neither /events nor /attendance actually persists data consistently between requests beyond the trivial in-memory append/list. |
| F-03 | High | Frontend integration | register(), createEvent(), and markAttendance() in frontend/app.js are alert()-only stubs with no fetch() call. Only login() is actually wired to the backend. Three of the application's four core user workflows are non-functional through the UI, even though their backend endpoints work correctly when called directly. |
| F-04 | High | Database setup | database/schema.sql (the file the README's setup instructions reference) only creates the database, not any tables. sample_data.sql contains corrupted markdown-artifact email values. |
| F-05 | High | Secrets management | Flask SECRET_KEY, the MySQL password, and the admin login password are all hardcoded in committed source, and are inconsistent between config.py and database.py (config.py's Config class is defined but never actually used by database.py). |
| F-06 | Medium | Authentication | No password hashing exists anywhere in the application. Admin login is a single hardcoded literal rather than a database lookup. /register performs no input validation. |
| F-07 | Medium | AI recommendation engine | Training dataset (10 rows) only contains binary 0/1 feature values, while the engine is invoked with 0-10 scale interest scores by both the project's own unit test and typical usage. Predictions for realistic input values are extrapolated well outside the training distribution. The engine also fails hard (unhandled FileNotFoundError, breaking the entire test suite via ImportError) if used before train_model.py has been run once, which the README does not mention as a prerequisite. |
| F-08 | Low | Error handling | /login and /notify raise unhandled 500-level exceptions (KeyError) on malformed/incomplete JSON input instead of returning a controlled 4xx response. |
| F-09 | Low | Unimplemented features | QR code attendance verification, SMS notifications, event update/delete, and the Analytics Dashboard are all listed as features in the README but have no corresponding implementation (route, page logic, or data) anywhere in the repository. |

# 11. Conclusion & Recommendations

The core, currently-wired backend (authentication, event creation, attendance recording, notification acknowledgement) and the AI training pipeline function correctly on their happy paths, and the project's own automated test suite passes 8 of 9 tests in this environment (the ninth requires a live MySQL server that was not provisioned for this test pass). However, this system test pass found that a large fraction of the README's advertised feature set is not actually implemented or not actually connected end-to-end: three of four core frontend workflows never call the backend, the documented database setup procedure does not create any tables, and an entire secondary API layer (api/ and most of config/) does not even parse as valid Python. None of these are exotic edge cases - they were found by testing the system exactly as a first-time user or grader, following the README, would use it.

Recommendation: prioritize Findings F-01 through F-05 (all High severity) before the next graded milestone, since they block the application from working as documented even in its happy path from a real browser. This test plan and its 64 test cases should be re-run in full after each fix to track regression, and again against each tagged release going forward.

## 11.1 Additional Recommendations for Reproducibility

- Add a root-level requirements-lock.txt (or a single consolidated, fully-pinned requirements.txt) covering both backend/ and ai_recommendation/, generated with pip freeze from a clean install, so every future install resolves to the exact versions in Section 3.3 rather than whatever is newest at install time.

- Add flask-cors to backend/requirements.txt - it is imported by backend/app.py but currently missing from the dependency list entirely.

- Move all database and secret-key credentials out of backend/database.py and backend/config.py and into environment variables (e.g. via a .env file), and make database.py actually read from the Config class instead of hardcoding a separate value.

- Update database/schema.sql to either include the CREATE TABLE statements directly, or have the README instruct running all five database/*.sql files in sequence.

- Fix the corrupted email values in database/sample_data.sql before it is used to seed any environment.

- Commit a pre-trained model.pkl (or add an explicit "run train_model.py first" step to the README) so ai_recommendation/recommendation_engine.py and test/test_recommendation.py do not fail on a fresh clone.